## Slide 1: Bringing the Analog World to Digital Design
Team member:
Conor Naughton
Bin Xu
Yimin Xu

## Slide 2: Goal
Explore the use of analog signals
Exchange a digital input for a game with an analog input
Store ADC data
Pull data from memory

## Slide 3: High Level Diagram

## Slide 4: Demo Clarification
Game: Pong
User Analog Input Mechanism: Force Sensitive Resistor
  As the user pushes harder, the input signal will increase in magnitude
Game Play
  User will have two input sensors, one which will make the paddle go left and the other to make it go right.
  The harder the user presses on a given sensor, the faster the paddle will move.
Memory
  Continuous writing of small amount of gameplay to non volatile RAM which can be displayed after a point is scored even if power is lost.

## Slide 5: Pong game
Single player, but stores the highest score so players can still compete with their friends
Increase speed with each collision, and to add our own spin on the classic several decoy balls as the game progresses
Have a collision detector that senses when the ball hits the paddle
Use buttons to move the paddle left and right and have a button that starts the game
7segment will show the score of game.

## Slide 6: Diagram of Game

## Slide 7: Game Input Discussion
In our project, we will connect the left and right button to analog button.
When the speed of ball bouncing increases, the pressure of pressing analog button will be increased.

## Slide 8: ADC Development

## Slide 9: What’s Going Well
ADC code working
Force sensitive resistors working
Game code works
Game video is displaying over VGA

## Slide 10: What’s Not Going Well
Need to make sensor output more differentiable.

## Slide 11: Timeline and Project Assignments
Game Code Base [Bin Xu]
  Understand how it works [10/14] Complete
  Identify inputs and how we would change them out for our ADC values [10/28] Complete
  Get FPGA to connect to a monitor [11/3] Complete
ADC [Conor N]
  Understand how it works [10/14] Complete
  Define properties (sample rate, measurement range, etc) [10/21] Complete
  Prepare analog sensor for connection to dev board [10/28] Complete
  Demonstrate sampling with analog sensor [11/3] Complete
Quad SPI Flash [Yimin Xu]
  Understand how it works [10/14]
  Identify memory availability to inform how much we can use [10/21]
  Demonstrate ability to enter values into memory and extract [11/3]

## Slide 12: Path Forward
Game Code Base [Bin Xu]
  Change out button input for ADC output [11/11]
    Start with simple threshold and maintain single step of paddle
  Change from single step to step proportional to ADC output [11/18]
ADC [Conor N]
  Figure out how to make measurements more differentiable [11/4]
    Likely replace with a load cell but in the mean time, try to find an EE solution
  Characterize measurement repeatability, fidelity [11/9]
  Finalize gameplay setup and demonstrate functionality [11/18]
Quad SPI Flash [Yimin Xu]